TEST PLAN

(ISTQB v4.0 Based Test Plan)

Academic Event Management System for Universities

AEMS

| Field | Information |
| --- | --- |
| Project Name | Academic Event Management System for Universities |
| Abbreviation | AEMS |
| Class | SE20A05 |
| Group | SWR301_SE20A05_Group1 |
| Prepared By | DatHVT, AnhNVT, TuHNC, SangTM |
| Document Version | v1.0 |
| Status | Draft |
| Date | 25/05/2026 |

# DOCUMENT INFORMATION

| Field | Description |
| --- | --- |
| Project Name | Academic Event Management System for Universities using Spring Boot MVC, Spring Data JPA and SQL Server |
| Document Title | TEST PLAN |
| Version | v1.0 |
| Prepared By | QA Team - SWR301_SE20A05_Group1 |
| Reviewed By | Project Manager / QA Lead |
| Approved By | Supervisor / Stakeholder |
| Date | 25/05/2026 |
| Status | Draft |

# REVISION HISTORY

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 25/05/2026 | SWR301_SE20A05_Group1 | Initial test plan for AEMS |

# 1. INTRODUCTION

This Test Plan defines the testing approach, scope, schedule, resources, tools, and test activities for the Academic Event Management System (AEMS).

The objective is to verify that the system supports the full lifecycle of academic event management, including proposal, approval, publication, registration, attendance confirmation, feedback, and reporting.

Testing is important because AEMS involves multiple roles, registration capacity, email tickets, secure check-in links, and data-based priority ranking. Errors in these workflows may affect fairness and academic event quality.

# 2. PROJECT OVERVIEW

AEMS is a web-based system that helps universities manage academic events such as seminars, workshops, academic talks, and department-level events.

Departments can create event proposals, the training committee can approve or request revisions, and students can browse and register for suitable events.

The system also supports registration tracking, waitlist, email invitation, attendance confirmation through a secure link with secret code, feedback collection, and management dashboards.

Technologies: Spring Boot MVC, Spring Data JPA, Thymeleaf, Microsoft SQL Server, Spring Security, SMTP Email Service, Docker, and GitHub.

# 3. TEST OBJECTIVES

Verify that all core AEMS functions operate correctly according to requirements.

Validate role-based access control for Admin, Department, Training Committee, and Student.

Ensure event proposal, approval, publication, registration, attendance, feedback, and reporting workflows work end-to-end.

Verify that capacity tracking, waitlist, and RBL priority ranking are calculated correctly.

Detect defects early and support regression testing after each sprint.

Ensure the system is stable, usable, secure, and ready for demonstration.

# 4. TEST SCOPE

## 4.1 In Scope

| Module | Description |
| --- | --- |
| Authentication | Login, logout, register, password validation, session handling |
| Role Authorization | Access control for Admin, Department, Training Committee, Student |
| Event Proposal | Create, update, submit, revise, approve, reject event proposals |
| Event Publishing | Publish approved academic events to event portal |
| Event Search | Search and filter events by department, semester, topic, status |
| Registration | Student registration, capacity checking, duplicate prevention |
| RBL Priority Ranking | Priority score based on major, semester, points, and registration time |
| Waitlist Management | Move students to waitlist when event reaches capacity |
| Email & Ticket | Send invitation emails and participation tickets |
| Attendance | Confirm attendance using secure check-in link and secret code |
| Feedback | Submit rating, comment, and post-event feedback |
| Dashboard & Reports | Event statistics, registration rate, attendance rate, satisfaction score |
| Deployment | Docker-based deployment and basic environment verification |

## 4.2 Out of Scope

Payment and full ticketing system.

Mobile application testing.

QR code scanning and mobile check-in applications.

Non-academic event management.

Full production load testing with real university data.

# 5. TEST ITEMS

| Item | Description |
| --- | --- |
| Login Page / Login API | Authenticate users and create sessions |
| User & Role Module | Manage accounts and role permissions |
| Event Proposal Screen | Create and submit event proposals |
| Approval Workflow | Approve, reject, or request revision |
| Event Portal | Display approved events to students |
| Registration Module | Register, prevent duplicate registration, and check capacity |
| PriorityRankingService | Calculate RBL Priority Score |
| Waitlist Module | Manage waitlisted participants |
| Email Service | Send invitation, ticket, and notification emails |
| Attendance Page | Validate secure link and secret code |
| Feedback Page | Collect rating and comments |
| Dashboard / Reports | Show analytics and exportable statistics |
| SQL Server Database | Validate data integrity and relationships |

# 6. TEST TYPES

| Test Type | Purpose |
| --- | --- |
| Functional Testing | Validate each business function against requirements |
| Integration Testing | Verify communication between UI, controller, service, repository, database, and email service |
| System Testing | Validate complete workflows from proposal to reporting |
| Regression Testing | Ensure bug fixes do not break existing functions |
| Security Testing | Verify authentication, authorization, and restricted access |
| Performance Testing | Check response time for event list, registration, and dashboard |
| Usability Testing | Verify that users can understand and use key pages easily |
| Compatibility Testing | Test on Chrome, Edge, and Firefox |
| API Testing | Verify backend endpoints using Postman |

# 7. TEST APPROACH / TEST STRATEGY

Manual testing will be used for most UI workflows and acceptance test cases.

Postman will be used for API validation where applicable.

Regression testing will be executed after major bug fixes or sprint releases.

Risk-based testing will prioritize registration, approval, RBL ranking, attendance, and authorization.

Black-box techniques will be used for business workflows; white-box review will be applied to critical service logic such as PriorityRankingService.

| Testing Level | Approach |
| --- | --- |
| Unit Testing | Developers test service methods, validation logic, and priority score calculation |
| Integration Testing | QA verifies communication between modules and database |
| System Testing | QA executes full end-to-end test scenarios |
| UAT | Team demonstrates system behavior based on user role scenarios |

# 8. ENTRY CRITERIA

Requirements and scope are reviewed by the team.

Test environment is ready and accessible.

Latest build is deployed successfully.

Test accounts and test data are prepared.

Test cases are reviewed by team members.

# 9. EXIT CRITERIA

All critical test cases are executed.

No Critical or High severity defects remain open.

Regression testing is completed for fixed defects.

Test summary report is completed.

Demo scenarios are stable and ready for presentation.

# 10. TEST ENVIRONMENT

| Component | Configuration |
| --- | --- |
| Frontend | Thymeleaf, HTML, CSS, Bootstrap/Tailwind if used |
| Backend | Spring Boot MVC, Spring Data JPA |
| Database | Microsoft SQL Server |
| Security | Spring Security, role-based authorization |
| Email | SMTP email service |
| Deployment | Docker |
| Browser | Google Chrome, Microsoft Edge, Firefox |
| OS | Windows 10/11 |
| Version Control | GitHub |

# 11. TEST TOOLS

| Tool | Purpose |
| --- | --- |
| Excel / Google Sheets | Manage test cases and test execution status |
| Postman | API testing |
| GitHub | Version control and issue tracking |
| SQL Server Management Studio | Database checking |
| Chrome DevTools | UI and network debugging |
| JUnit / Mockito | Unit testing for service methods |
| Docker | Environment deployment verification |

# 12. TEST DATA MANAGEMENT

| Dataset | Purpose |
| --- | --- |
| Valid Accounts | Positive login and role testing |
| Invalid Accounts | Negative login testing |
| Student Profiles | Registration and RBL ranking testing |
| Department Accounts | Event proposal management testing |
| Training Committee Accounts | Approval workflow testing |
| Academic Events | Search, registration, waitlist, and attendance testing |
| Feedback Records | Dashboard and report testing |

Test data will be mock data and must not contain sensitive real student information.

Separate datasets will be prepared for positive and negative test scenarios.

RBL testing will include students with different majors, semesters, points, and registration times.

# 13. ROLES AND RESPONSIBILITIES

| Member | Responsibility |
| --- | --- |
| DatHVT | Authentication, role permission, admin/user management, security testing |
| AnhNVT | Event proposal, approval workflow, event publishing, department module testing |
| TuHNC | Student registration, capacity, waitlist, RBL priority ranking testing |
| SangTM | Email ticket, attendance confirmation, feedback, dashboard and report testing |

# 14. TEST SCHEDULE

| Phase | Main Activity | Owner |
| --- | --- | --- |
| Week 1 | Test planning and requirement review | All Members |
| Week 2 | Design test cases and prepare test data | All Members |
| Week 3 | Authentication, role, event proposal testing | DatHVT, AnhNVT |
| Week 4 | Approval workflow, publishing, event search testing | AnhNVT |
| Week 5 | Registration, capacity, waitlist testing | TuHNC |
| Week 6 | RBL priority ranking and point calculation testing | TuHNC |
| Week 7 | Email ticket and attendance testing | SangTM |
| Week 8 | Feedback, dashboard, reporting testing | SangTM |
| Week 9 | Regression testing and defect retesting | All Members |
| Week 10 | Final system testing, documentation, and demo preparation | All Members |

# 15. DEFECT MANAGEMENT PROCESS

Defects are recorded with ID, module, summary, steps to reproduce, expected result, actual result, severity, priority, owner, and status.

Defect workflow: New -> Assigned -> In Progress -> Fixed -> Retest -> Closed.

Critical and High defects must be fixed before final submission.

| Severity | Description |
| --- | --- |
| Critical | System crash, data loss, user cannot login, or registration completely fails |
| High | Major business workflow fails such as approval, registration, or attendance |
| Medium | Partial function issue with workaround |
| Low | Cosmetic UI issue or minor text/layout problem |

# 16. RISKS AND MITIGATION

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delayed build delivery | Testing schedule is delayed | Use weekly build checkpoints and early smoke testing |
| Lack of test data | Low test coverage | Create mock student, event, and department datasets |
| Unstable email service | Ticket/notification tests fail | Use mock SMTP or test email account |
| RBL formula misunderstood | Incorrect priority ranking | Prepare sample calculation cases and review expected results |
| Role permission errors | Unauthorized access to functions | Run security and role-based test cases early |
| Limited time | Incomplete regression testing | Prioritize critical workflows first |

# 17. TEST DELIVERABLES

Test Plan document

Test Case list

Test Execution Log

Defect Report

Test Summary Report

Requirement Traceability Matrix (RTM)

# 18. COMMUNICATION PLAN

| Activity | Frequency | Participants |
| --- | --- | --- |
| Team Testing Update | Daily | All Members |
| Defect Review | Twice per week | QA + Developers |
| Test Status Report | Weekly | Team Leader + Members |
| Final Demo Review | Week 10 | All Members |

# 19. APPROVALS

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | QA Lead |  |  |
|  | Project Manager |  |  |
|  | Supervisor / Customer Representative |  |  |

# APPENDIX A - TEST CASE LIST

| ID | Module | Test Case | Precondition | Steps | Expected Result | Owner | Deadline |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC01 | Authentication | Login with valid Student account | Student account exists | Enter valid email/password and click Login | Student dashboard displayed | DatHVT | Week 3 |
| TC02 | Authentication | Login with invalid password | Account exists | Enter valid email and wrong password | Error message displayed | DatHVT | Week 3 |
| TC03 | Authentication | Logout from system | User is logged in | Click Logout | User returns to login page | DatHVT | Week 3 |
| TC04 | Role Authorization | Student cannot access Admin page | Student is logged in | Open admin URL | Access denied or redirect | DatHVT | Week 3 |
| TC05 | Role Authorization | Department cannot approve own proposal | Department is logged in | Open approval function | Approval action not allowed | DatHVT | Week 3 |
| TC06 | User Management | Admin creates user account | Admin is logged in | Enter valid user info and save | Account created successfully | DatHVT | Week 4 |
| TC07 | User Management | Admin updates user role | Admin is logged in | Change role and save | Role updated correctly | DatHVT | Week 4 |
| TC08 | Security | Inactive account login | Inactive account exists | Try to login | System blocks login | DatHVT | Week 4 |
| TC09 | Proposal | Create valid event proposal | Department is logged in | Fill proposal form and submit | Proposal status is Pending | AnhNVT | Week 3 |
| TC10 | Proposal | Submit proposal with missing title | Department is logged in | Leave title blank and submit | Validation message displayed | AnhNVT | Week 3 |
| TC11 | Proposal | Edit pending proposal | Pending proposal exists | Update event data and save | Proposal updated successfully | AnhNVT | Week 4 |
| TC12 | Approval | Training Committee approves proposal | Pending proposal exists | Click Approve | Status becomes Approved | AnhNVT | Week 4 |
| TC13 | Approval | Training Committee rejects proposal | Pending proposal exists | Click Reject with reason | Status becomes Rejected | AnhNVT | Week 4 |
| TC14 | Approval | Request revision | Pending proposal exists | Click Request Revision | Proposal returned for editing | AnhNVT | Week 4 |
| TC15 | Publishing | Approved event is published | Approved event exists | Publish event | Event visible on portal | AnhNVT | Week 5 |
| TC16 | Search | Filter event by department | Events exist | Choose department filter | Only matched events shown | AnhNVT | Week 5 |
| TC17 | Search | Search event by keyword | Events exist | Enter keyword | Matched events displayed | AnhNVT | Week 5 |
| TC18 | Registration | Register available event | Student logged in, event has slot | Click Register | Registration successful | TuHNC | Week 5 |
| TC19 | Registration | Duplicate registration | Student already registered | Click Register again | Duplicate blocked | TuHNC | Week 5 |
| TC20 | Capacity | Register when event is full | Event capacity full | Click Register | Student added to waitlist | TuHNC | Week 5 |
| TC21 | Waitlist | Move waitlist to participant | Slot becomes available | System processes waitlist | First waitlisted student promoted | TuHNC | Week 5 |
| TC22 | RBL | Exact major gets highest M score | Student major matches event department | Calculate priority | Major score = 100 | TuHNC | Week 6 |
| TC23 | RBL | Related faculty gets medium M score | Student faculty related | Calculate priority | Major score = 60 | TuHNC | Week 6 |
| TC24 | RBL | Different major gets low M score | Student major different | Calculate priority | Major score = 30 | TuHNC | Week 6 |
| TC25 | RBL | Final semester priority | Student semester 9 | Calculate priority | Semester score = 100 | TuHNC | Week 6 |
| TC26 | RBL | Point normalization above 100 | Student points > 100 | Calculate point score | Point score capped/normalized <= 100 | TuHNC | Week 6 |
| TC27 | RBL | Early registration time score | Register in first 20% time | Calculate priority | Time score = 100 | TuHNC | Week 6 |
| TC28 | RBL | Late registration time score | Register near deadline | Calculate priority | Time score = 40 | TuHNC | Week 6 |
| TC29 | Email | Send participation ticket | Student registered | Trigger email | Ticket email delivered | SangTM | Week 7 |
| TC30 | Email | Invalid email handling | Invalid email exists | Send email | System logs failure | SangTM | Week 7 |
| TC31 | Attendance | Check-in with valid link and code | Ticket exists | Open link and enter code | Attendance confirmed | SangTM | Week 7 |
| TC32 | Attendance | Check-in with wrong code | Ticket exists | Enter wrong code | Check-in rejected | SangTM | Week 7 |
| TC33 | Attendance | Expired check-in link | Event expired | Open old link | System rejects check-in | SangTM | Week 7 |
| TC34 | Feedback | Submit valid feedback | Student attended event | Enter rating/comment and submit | Feedback saved | SangTM | Week 8 |
| TC35 | Feedback | Submit feedback without rating | Student attended event | Leave rating empty | Validation message displayed | SangTM | Week 8 |
| TC36 | Report | View event statistics | Admin logged in | Open dashboard | Statistics displayed | SangTM | Week 8 |
| TC37 | Report | Registration vs attendance rate | Data exists | Open report | Rate calculated correctly | SangTM | Week 8 |
| TC38 | Regression | Retest fixed registration defect | Defect fixed | Repeat failed steps | Defect closed if passed | All Members | Week 9 |
| TC39 | System | End-to-end event lifecycle | All roles available | Proposal -> approve -> publish -> register -> attend -> feedback | Workflow completed successfully | All Members | Week 10 |
| TC40 | Deployment | Docker deployment smoke test | Docker environment ready | Run app and access home page | System starts successfully | All Members | Week 10 |

# APPENDIX B - DEFECT REPORT TEMPLATE

| Field | Description |
| --- | --- |
| Defect ID | Unique defect identifier, e.g., BUG001 |
| Summary | Short defect description |
| Module | Functional area where defect occurs |
| Steps to Reproduce | Detailed reproduction steps |
| Expected Result | Expected system behavior |
| Actual Result | Actual observed behavior |
| Severity | Critical / High / Medium / Low |
| Priority | P1 / P2 / P3 |
| Assigned To | Developer or member responsible |
| Status | New / Assigned / In Progress / Fixed / Retest / Closed |

# APPENDIX C - DECISION TABLE TESTING SAMPLE

| Conditions | TC1 | TC2 | TC3 | TC4 |
| --- | --- | --- | --- | --- |
| Valid Email | Y | Y | N | N |
| Valid Password | Y | N | Y | N |
| Expected Result | Login Success | Invalid Password | Invalid Email | Login Failed |

# APPENDIX D - USE CASE TESTING SAMPLE

| Use Case: Register Academic Event | User Action | Expected Result |
| --- | --- | --- |
| Step 1 | Student opens event portal | Event list is displayed |
| Step 2 | Student selects an academic event | Event detail page is displayed |
| Step 3 | Student clicks Register | System checks capacity and eligibility |
| Step 4 | System calculates priority score if needed | Priority score is stored |
| Step 5 | System confirms registration or waitlist | Student receives appropriate message |

END OF DOCUMENT